FYP –I/FYP-II Meeting with Supervisor and Response to Tasks

| Project Title | Forensic Acoustics for Synthetic Speech Detection |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Supervisor Name | Mr. Faran Mehmood |  |  |  |  |  |
| Co-Supervisor Name |  |  |  |  |  |  |
| Project Member Name | Rana Muhammad Areeb ¦ Muhammad Hasnain |  |  |  |  |  |
| Reg. No. | 220201004 220201022 | Email | 220201004@ist.edu.pk 220201022@ist.edu.pk |  |  |  |
| Meeting No. | 12 | Date | 10/12/2025 |  | Time | 12:00pm |
| Action Items |  |  |  |  |  |  |
| - Begin full-scale Log-Mel extraction for the clean dataset. - Optimize the extraction script for faster processing (batching, parallel I/O). - Continue refining manifest files for both LFCC and Log-Mel features. - Prepare plan for baseline LCNN training using dual-feature comparison. - Study transformer-based architectures to prepare for later phases. |  |  |  |  |  |  |
| Progress on previous Items (if any) |  |  |  |  |  |  |
| - LFCC extraction reached ~90% completion; remaining files queued for processing. - Log-Mel extraction tested successfully on multiple samples; initial script validated. - Manifest structure for clean dataset completed and partially verified. - Baseline LCNN architecture fully understood; preliminary code modules prepared. |  |  |  |  |  |  |

___________________________________

Project Member Signature

Supervisor’s Comments (if any):

___________________________________

Supervisor’s Signature